Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning,

Stories, Story points)

| Date | 15 July 2026 |
| --- | --- |
| Team ID | Team 1 |
| Project Name | UNESCO World Heritage Site Analysis |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

| Sprint | Functional Requirement (Epic) | User Story No. | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Dataset Preparation | USN-1 | Import and clean the UNESCO World Heritage dataset. | 3 | High | Self |
| Sprint-1 | Dashboard Design | USN-2 | Design dashboard layout, KPI cards, and navigation. | 5 | High | Self |
| Sprint-2 | Data Visualization | USN-3 | Create maps, bar charts, pie charts, and trend charts. | 8 | High | Self |
| Sprint-2 | Dashboard Filters | USN-4 | Implement filters for country, category, and year. | 5 | High | Self |
| Sprint-3 | Story Dashboard | USN-5 | Create Tableau Story to explain key insights. | 3 | Medium | Self |
| Sprint-3 | Dashboard Testing | USN-6 | Verify charts, filters, and dashboard accuracy. | 2 | Medium | Self |
| Sprint-4 | Dashboard Publishing | USN-7 | Publish the dashboard on Tableau Public and prepare documentation. | 4 | High | Self |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed | Sprint Release Date |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 8 | 5 Days | 10 Feb 2026 | 14 Feb 2026 | 8 | 14 Feb 2026 |
| Sprint-2 | 13 | 6 Days | 15 Feb 2026 | 20 Feb 2026 | 13 | 20 Feb 2026 |
| Sprint-3 | 5 | 4 Days | 21 Feb 2026 | 24 Feb 2026 | 5 | 24 Feb 2026 |
| Sprint-4 | 4 | 3 Days | 25 Feb 2026 | 27 Feb 2026 | 4 | 27 Feb 2026 |

The UNESCO World Heritage Sites Analysis project was planned and executed in four development sprints. The project began with dataset collection and preprocessing, followed by dashboard design and interactive visualization development. Subsequent sprints focused on implementing filters, validating dashboard functionality, and publishing the completed dashboard on Tableau Public. The planned sprint schedule ensured systematic development and successful project completion.